Introduction: Getting Started with Jira Software  - 2 hour(s)

- What Jira is, and why it’s such a powerful tool for teams and organizations.

- Jira Terminologies.

Jira Fundamentals - 3 hour(s)

- Understanding Jira Projects and Project Types: Team-Managed vs Company-Managed.

- Jira Issue Types Explained: Task, Story, Bug, Epic, and Subtask.

- Creating and Managing Issues in Jira.

- Issue Hierarchy and Linking Issues: Epics, Stories, and Subtasks.

- Working with Kanban and Scrum Boards in Jira.

- Backlog, Board, and Detail Views.

Agile in Jira (Scrum/Kanban Workflows) - 6 hour(s)

- Scrum Workflow in Jira: Sprints, Planning, and Execution.

- Estimating with Story Points and Time in Agile Projects.

- Running Daily Standups with Jira: Best Practices

- Working with Kanban: Managing Flow Over Time in Jira

- Visualizing Work with WIP Limits and Swimlanes in Jira

- Understanding the Cumulative Flow Diagram for Kanban Teams

- Bugs, lifecycle and their status updates

Organizing your work: Labels, Components, Versions and Templates - 2 hour(s)

- Using Issue Labels and Priorities (list views) to Organize Work in Jira

- Structuring Work with Components in Jira Projects

- Planning and Releasing with Versions in Jira

- Creating Templates and Reusable Tasks for Efficiency

Filters and JQL: Advanced Search for Better Visibility - 4 hour(s)

- Using Basic Search and Quick Filters in Jira

- Creating and Saving Filters in Jira for Quick Access

- JQL Basics: What is Jira Query Language and Why It Matters

- Time-Based JQL Queries: Finding Issues by Date and Time

- Link-Based and Hierarchy JQL Queries for Advanced Filtering

Understanding Projects, Boards, Statuses and Workflows - 1 hour(s)

- Customizing Your Jira Board View Without Admin Access

- Workflow States and Transitions: What You Can See and Do

Working Smart: Cross-Team Collaboration and Long-Term Projects - 2 hour(s)

- Managing Cross-Team Work in Jira

- Creating and Using Shared Boards for Team Collaboration

- Roadmaps in Jira: Visualizing Plans and Dependencies

Dashboards and Reports: Tracking Progress and Performance - 2 hour(s)

- Creating Personal and Team Dashboards in Jira

- Useful Gadgets for Your Jira Dashboard: Filters, Charts, and More

- Sharing and Cloning Dashboards with Stakeholders and Teams

- Scrum Reports: Velocity, Burndown, and Sprint Report Explained

- Kanban Reports: Control Chart and Cumulative Flow Diagrampro

Jira Automation: Save Time without Admin Rights - 3 hour(s)

- What Can Be Automated in Jira by Non-Admins?

- Smart Checklists: Creating Reusable Checklists in Jira Issues

- Examples of Simple Automation Rules for Teams

- When to Ask Admins for Help with Jira Automation